Civant Technical Specification v0.2

Date: February 11, 2026

Status: Draft for Advisory Review

Audience: Founder, Technical Advisors, Engineering, Data, Product

1. Purpose

This document defines the implementation strategy for Civant v0.2 as an executable technical blueprint. It converts product vision into concrete engineering guidance, data contracts, operational controls, and delivery sequencing.

Primary objective:

Build a multi-tenant, explainable procurement intelligence platform that ingests public data at scale, normalizes it into a canonical model, and powers confidence-scored predictions and alerts.

2. Product Boundaries

2.1 In scope

- Public procurement ingestion (Ireland, France, Spain, EU spine)

- Canonical normalization and deduplication

- Tenant-scoped analytics, predictions, and alerts

- Explainable confidence scoring and evidence traceability

- Admin and operational controls for ingestion and data health

2.2 Out of scope (v0.2)

- Bid submission handling

- Private procurement data ingestion

- Non-public evaluator identity analytics

- Full enterprise SSO implementation (placeholder support only)

3. Architecture Overview

3.1 Logical architecture

- Source Layer: TED, eTenders, BOAMP, PLACSP/Open data datasets

- Ingestion Layer: connectors + historical backfill loaders + delta loaders

- Raw Layer (Bronze): immutable source payloads and checksums

- Canonical Layer (Silver): normalized tender, authority, supplier, and event records

- Intelligence Layer (Gold): features, predictions, signals, confidence breakdowns

- API Layer: tenant-scoped endpoints for app and operations

- UX Layer: dashboards, watchlists, alerts, review queues

3.2 Deployment architecture

- Frontend: Vite React app, deployed on Vercel

- API: Node/TypeScript serverless routes under /api on Vercel

- Data: Supabase Postgres (RLS-enabled public schema)

- Auth: Supabase Auth, role-aware backend enforcement

- Storage: Supabase storage (profile assets and future document snapshots)

4. Core Design Decisions

4.1 Event-driven procurement model

Each source notice and update is represented as immutable procurement events in canonical form.

4.2 Deterministic-first processing

Parsing, scoring, confidence arithmetic, and eligibility logic run in code. LLM usage is limited to bounded classification/reconciliation tasks with strict structured output validation.

4.3 Idempotent ingestion as a hard requirement

All writes for high-volume flows must be conflict-safe:

- raw_documents: conflict key checksum

- canonical_tenders: conflict key canonical_id

- TendersCurrent: conflict key tender_id

4.4 Tenant isolation by default

Every tenant-scoped table includes tenant_id and enforces RLS policies tied to current tenant context.

5. Data Model (Canonical Contract)

5.1 Mandatory entities

- raw_documents

- ingestion_runs

- staging_records

- canonical_tenders

- entities

- entity_aliases

- tender_features_weekly

- predictions

- market_signals

- reconciliation_queue

5.2 Operational entities

- ConnectorConfig

- ConnectorRuns

- TendersCurrent

- TenderVersions

5.3 App entities

- users

- user_roles

- user_profiles

- tenants

- support_access_grants

- support_access_audit

- Competitors

- Alerts

- AlertEvents

5.4 Country/source fields

Canonical tender records must always carry:

- source (e.g., ETENDERS_IE, BOAMP_FR, PLACSP_ES)

- source_url

- external_id

- canonical_id

- tenant_id

6. Ingestion Strategy

6.1 Recommended mode for historical backfills

Local-first pipeline:

1) Download source archives locally

2) Validate archive integrity

3) Parse and normalize locally

4) Upload in idempotent batches

5) Resume via checkpoint/start-record if interrupted

Rationale:

- Lower network volatility

- Better restart semantics

- Lower repeated API cost

- Better auditability and replay

6.2 Incremental freshness mode

- Frequent polling of authoritative feeds/APIs

- Cursor-driven, dedupe-aware updates

- Lag and drift monitoring

- Daily reconciliation checks against source totals

6.3 Spain (PLACSP) operating pattern

Use block manager with year windows:

- 2012-2016

- 2017-2020

- 2021-2023

- 2024-current (monthly where needed)

Controls:

- Safe stop/pause/restart

- Start-record resume checkpoint

- Health report every 5 minutes

- Stall warning and auto-recovery policy

7. Data Quality Policy

7.1 Validation gates

A record can only move to canonical if:

- Required identity fields are present

- Date parsing succeeds

- Source and tenant context are valid

- Checksum and dedupe checks pass

7.2 Dedupe policy

- In-run dedupe by version fingerprint

- Cross-run dedupe by checksum/canonical_id/tender_id conflict keys

- Duplicate writes counted as duplicates, not failures

7.3 Error policy

- Fail closed on schema-invalid agent outputs

- Soft-fail source parse errors into staging_records.errors for review

- Never silently drop parse failures

8. Prediction and Confidence Framework

8.1 Deterministic confidence formula

overall_confidence = data_confidence (0-40) + signal_confidence (0-30) + model_confidence (0-30)

8.2 Confidence breakdown persistence

Each prediction stores:

- composite confidence

- sub-scores and numeric drivers

- evidence pointers (source URL, snippets, record IDs)

8.3 Model governance

- Calibrated probability output

- Stability and variance checks

- Drift checks and retrain triggers

9. AI Agent Use (Bounded)

9.1 Allowed agents

- ReconcilerAgent

- ClassifierAgent

- SignalsAgent

9.2 Enforcement

- Structured outputs only (strict JSON schema)

- Confidence threshold for auto-apply: >= 0.85

- Below threshold: queue in reconciliation_queue for manual approval

9.3 Auditability

All non-trivial AI decisions must persist:

- evidence_snippet

- source_url

- confidence

- structured payload

10. Security and Compliance

10.1 Authn/Authz

- Supabase Auth for identity

- Backend-enforced role checks (never client-only)

- Admin/creator capability checks from server-side claims + DB roles

10.2 RLS baseline

- Enable RLS on all PostgREST-exposed tables

- FORCE RLS on sensitive tenant data tables

- Tenant-select policies based on current_tenant_id()

10.3 Operational security controls

- Support access is consent-based, time-limited, fully audited

- Audit trails for grant/revoke/expire actions

- No hidden privileged access flows

10.4 Password policy

- Enable leaked password protection

- Enforce minimum complexity and MFA roadmap for privileged users

11. API Design Guidance

11.1 Endpoint conventions

- Tenant-scoped requests must include x-tenant-id

- All writes must be idempotent where replay is expected

- Consistent error shape for frontend handling

11.2 Required capability endpoints

- getMyProfile

- getCapabilities

- getTenant

- listTenants

- createTenant

- listTenantUsers

- getConnectorStatus

- support access endpoints

11.3 API readiness guard

Frontend should avoid data calls until:

- session authenticated

- profile resolved

- tenant selected

- appId resolved

12. UX/Frontend Technical Guidelines

12.1 Brand system

- Civant navy base, teal accents, white headings, muted body text

- Shared UI primitives only (Button/Card/Input/Badge/Page)

- No one-off color drift in feature pages

12.2 Reliability UX

- Top-level error boundary

- Explicit loading, pending-role, and denied states

- ConfigError screen for missing runtime vars

- No blank screen failure mode

12.3 Profile UX requirements (v0.2)

- Draft persistence while tab switches/reloads

- Image upload with size cap (10MB)

- Replace-in-place avatar flow (edit current image, avoid storage bloat)

- Structured phone + country selector

- Multi-select tender categories and procurement regions

13. Performance and Cost Controls

13.1 Ingestion cost guardrails

- Idempotent writes mandatory to avoid duplicate storm retries

- Retry policy distinguishes transient errors vs conflicts

- Batch-size tuning with monitored throughput and error rate

13.2 Runtime SLO indicators

Track and alert on:

- rows/min per connector

- stall duration

- write failure rate

- API 5xx rate

- queue growth rate

13.3 Suggested operating thresholds

- Warning: no progress >= 3 minutes

- Auto-stop and restart: >= 10 minutes

- Force-kill grace: 2 minutes after stop command if worker hangs

14. Observability and Operations

14.1 Required telemetry artifacts

- status JSON per run

- checkpoint JSON per block

- manager status + report logs

- ingestion_runs metrics/errors in DB

14.2 Runbook commands (minimum)

- start

- monitor

- pause

- stop

- restart

- resume from explicit start-record

14.3 Incident triage matrix

- Class A: auth/tenant leakage risk

- Class B: ingestion stalled or high failure burst

- Class C: cosmetic/UX regressions

15. Environment and Deployment Standards

15.1 Frontend env vars

- VITE_SUPABASE_URL

- VITE_SUPABASE_ANON_KEY

- VITE_API_BASE_URL (optional, default /api)

- VITE_CIVANT_APP_ID

15.2 Server env vars

- SUPABASE_URL

- SUPABASE_SERVICE_ROLE_KEY (sensitive)

15.3 Deployment checks

- lint

- build

- type checks (frontend/api/functions)

- smoke test critical endpoints

- verify no /apps/null or null tenant calls

16. Roadmap Execution Plan (v0.2 -> v1.0)

Phase A: Stabilization (current)

- Complete idempotent write coverage

- Finish RLS policy hardening

- Lock ingestion manager operational behavior

Phase B: Data completeness

- Complete Spain backfill

- Reconcile IE/FR/ES canonical quality

- Implement daily incremental feeds for freshness

Phase C: Intelligence maturity

- Weekly feature generation reliability

- Prediction calibration and confidence QA

- Evidence-linked alert quality tuning

Phase D: Enterprise readiness

- Expanded admin controls

- support access audits finalized

- onboarding/profile and role governance polish

17. Technical Risks and Mitigations

Risk: Duplicate/retry storms increase cost

Mitigation: conflict-safe writes + conflict-fast retry exits

Risk: Long-running ingestion stalls

Mitigation: progress heartbeat + watchdog + auto-restart + checkpoints

Risk: Tenant leakage in public schema

Mitigation: RLS + forced policies + tenant header validation

Risk: Slow app perceived quality

Mitigation: endpoint slimming, readiness guards, aggressive client caching, UI skeletons

18. Decision Log (v0.2)

- Keep source archives locally for backfill reliability

- Use block-based ingestion manager for Spain historical load

- Preserve deterministic scoring logic in code

- Restrict AI agents to bounded extraction/classification tasks

- Enforce tenant-scoped RLS across exposed tables

19. Advisor Review Checklist

Architecture

- Is data layering (raw/canonical/intelligence) correctly separated?

- Are idempotency and replay semantics sufficient?

Security

- Are auth + RLS controls complete for multi-tenant production?

- Are service-role boundaries and audit trails adequate?

Data science

- Is confidence decomposition operationally explainable?

- Are retrain and drift controls sufficient for production?

Operations

- Are stall/restart controls and observability enough for unattended backfills?

- Are cost guardrails concrete enough for solo-founder operation?

20. Immediate Next Actions

1) Resume Spain 2012-2016 to completion, then continue next blocks.

2) Maintain 5-minute reporting and checkpoint-based restarts.

3) Run post-backfill reconciliation report (source counts vs canonical counts).

4) Establish daily incremental jobs for IE/FR/ES freshness.

5) Prepare v0.3 spec update with concrete API schemas and SLA targets.

End of document.